Module 14 — Salesforce Data Architecture: Modeling, Large Data Volumes, Migration & Governance

Goal: Design and defend Apex's Salesforce data architecture the way a data architect is examined on it: a model that serves both the retail and broker channels, volumes that stay fast, a migration you could run on a real cutover weekend, and a governance programme that satisfies PIPEDA, Quebec's Law 25, CASL, FINTRAC and a federal prudential regulator.

| Effort | ~5 weeks at 8–10 h/week (Phase 6) |
| --- | --- |
| Orgs | Developer Edition (the Apex org) for design and governance labs. Its data storage is only 5 MB, so volume and migration rehearsals run in a scratch org (500 MB data, 50 MB files; a Developer Edition Dev Hub allows 3 active and 6 new scratch orgs a day). Optional: an FSC trial or developer org for MG8 |
| Prereqs | Projects 02–04 and 06 (servicing system, Salesforce model, Data 360, nightly pipeline); Project 13 §1.2 model additions; Module 10 H6 (lake) for DM6 |
| Produces | ERD + data dictionary with classification, skew and query-plan evidence, an external-object archive, a big object, a rehearsed migration with a reconciliation report and cutover runbook, consent model, privacy-request orchestration, retention schedule, ADR-037…041 |
| Diagrams | 17-data-tiering-migration (Mermaid + draw.io), erd-21-apex-data-model |
| Optional exam | Salesforce Platform Data Architect: 60 scored questions (plus up to 5 unscored), 105 min, 58% to pass (third-party summary — confirm on Trailhead ⚠) |

Contents

1. Blueprint and coverage

2. Setup

3. Data modeling

4. Large data volumes

5. Data management and quality

6. Master data management

7. Data migration — legacy CRM to Salesforce

8. Governance and privacy

9. Evidence, ADRs and exam readiness

# 1. Blueprint and coverage

| Exam section | Weight | Labs |
| --- | --- | --- |
| Data modeling / database design (objects, relationships, ERDs, Big Objects, metadata and classification, skew) | 25% | DM1–DM4, DM7 |
| Salesforce data management (licences, data quality, 360° view, multi-org consolidation) | 25% | DQ1–DQ3, Project 13 B8 |
| Large data volume considerations (indexes, skinny tables, selective SOQL, archiving, virtualization) | 20% | DM5, DM6, DM8 |
| Data migration (quality at load, LDV loading, exports, external IDs) | 15% | MG1–MG9 |
| Data governance (privacy-compliant model, operating model, stewardship) | 10% | GV1–GV8 |
| Master data management (styles, survivorship, golden record, traceability) | 5% | MD1–MD3 |

# 2. Setup

Enable Dev Hub in the Apex Developer Edition (Setup → Dev Hub → Enable), then create the lab org:

json

{

"orgName": "Apex Data Lab",

"edition": "Enterprise",

"features": [],

"settings": {

"lightningExperienceSettings": { "enableS1DesktopEnabled": true }

}

}

bash

sf org create scratch --definition-file config/data-lab-scratch-def.json --alias apex-data \

--duration-days 30 --target-dev-hub apex-dev

sf project deploy start --source-dir force-app --target-org apex-data      # the Project 03 + 13 model

sf org open --target-org apex-data

Legacy-CRM export generator (14-data/gen_legacy.py; a tested copy is in code/14-data/). It produces deliberately messy data, the way real exports are. Only households, borrowers and in-flight deals come from the legacy CRM; funded loans come from the servicing system, their system of record (MG4):

python

"""Generate a messy legacy-CRM export for migration rehearsals (Module 14)."""

import csv, random

from pathlib import Path

from faker import Faker

fake, rnd = Faker("en_CA"), random.Random(14)

out = Path("14-data/legacy")

out.mkdir(parents=True, exist_ok=True)

owners = [f"ms{i:03d}@apexhl.example" for i in range(1, 41)] + ["departed1@apexhl.example", "departed2@apexhl.example"]

provinces = ["BC", "bc", "British Columbia", "AB", "ON", "Ont.", "QC", "NS"]

stages = ["Application", "Underwriting", "Commitment Issued", "Conditions Satisfied"]

with open(out / "households.csv", "w", newline="") as h, open(out / "borrowers.csv", "w", newline="") as b, \

open(out / "deals.csv", "w", newline="") as d:

hw, bw, dw = csv.writer(h), csv.writer(b), csv.writer(d)

hw.writerow(["LEGACY_HH_ID", "NAME", "OWNER_EMAIL", "BRANCH"])

bw.writerow(["LEGACY_BORROWER_ID", "LEGACY_HH_ID", "FIRST", "LAST", "EMAIL", "PHONE",

"STREET", "CITY", "PROV", "POSTAL", "DOB", "MODIFIED"])

dw.writerow(["LEGACY_DEAL_ID", "LEGACY_HH_ID", "TYPE", "STAGE", "LOAN_AMOUNT", "PURCHASE_PRICE", "CLOSING_DATE"])

for i in range(12_000):

hh, last = f"HH{i:06d}", fake.last_name()

hw.writerow([hh, f"{last} Household", rnd.choice(owners), rnd.choice(["VAN", "TOR"])])

for j in range(rnd.choice([1, 2, 2, 3])):

first = fake.first_name()

postal = fake.postalcode() if rnd.random() > 0.02 else "12345"      # 2% invalid postal codes

parent = hh if rnd.random() > 0.01 else "HH999999"                 # 1% orphans

email = f"{first}.{last}{i}@example.com".lower()

bw.writerow([f"L{i:06d}{j}", parent, first, last, email, fake.phone_number(), fake.street_address(),

fake.city(), rnd.choice(provinces), postal,

fake.date_of_birth(minimum_age=19, maximum_age=80).isoformat(),

fake.date_time_this_year().isoformat()])

if rnd.random() < 0.03:                                            # 3% near-duplicates

bw.writerow([f"D{i:06d}{j}", hh, first[:1], last.upper(), email.upper(),

"", "", "", "", "", "", fake.date_time_this_year().isoformat()])

if rnd.random() < 0.15:                                                # in-flight deals only; funded loans come from servicing

price = rnd.randrange(400_000, 1_400_000, 5_000)

amount = price - max(round(price * rnd.choice([0.05, 0.10, 0.20, 0.35])), 25_000)

if rnd.random() < 0.01:

amount = price + 1_000                                         # 1% impossible: loan above the price

dw.writerow([f"DL{i:06d}", hh, rnd.choice(["Purchase", "Purchase", "Refinance", "Switch"]),

rnd.choice(stages), amount, price,

fake.date_between(start_date="+10d", end_date="+120d").isoformat()])

About 12k households, 25k borrowers and 1,800 in-flight deals is roughly 80 MB of Salesforce storage (most records count as 2 KB). Add 16k Loan__c and about 25k Loan_Party__c records for the volume labs and you stay well inside the scratch org's 500 MB.

# 3. Data modeling

## DM1 — Model decision record (ADR-037)

Draw the ERD (start from diagrams/mermaid/erd-21-apex-data-model.mmd) and decide, with reasons:

| Decision | Options | Apex choice and why |
| --- | --- | --- |
| How a person is modelled | Contact under a Household Account (current) · Person Accounts · FSC households (Account-Contact Relationship or Party Relationship Group) | Keep Contact + Household for the lab. Person Accounts are irreversible once enabled and change every integration's object mapping; FSC households are the production answer if Apex licenses FSC (MG8) |
| Households and relationships | Account Hierarchy · Contacts to Multiple Accounts (ACR) · custom junction | ACR for a borrower who belongs to two households (a parent guaranteeing a child's mortgage) and for broker agents who work out of several offices; Opportunity Contact Roles for who is on a deal; Loan_Party__c for who is on a boarded loan |
| Retail and broker channels together | Business Accounts + Person Accounts in one org · Business Accounts + Contacts | Business Accounts (Broker_Firm, Solicitor_Firm) + Contacts in households; the channel is data (Channel__c), not a separate model |
| The application | Custom master-detail children of the deal · FSC's residential loan application objects | Custom children (Property__c, Applicant_Income__c, Liability__c, Condition__c) shaped like FSC's, so MG8 is a mapping exercise rather than a redesign |
| Loans and their history | Child object · big object · external object | The current loan as Loan__c (a mirror of servicing); monthly balance history as a big object (DM7); payments older than 24 months as an external object (DM6) |

## DM2 — Relationships and what they cost

Build one of each and record the behaviour in a table:

- Master-detail: Condition__c → Opportunity (the Outstanding_Conditions__c roll-up that gates funding, cascade delete, sharing inherited from the deal, at most two per object).

- Lookup: Loan__c.Primary_Borrower__c, with "Don't allow deletion".

- Junction: Loan_Party__c, master-detail to Loan__c and lookup to Contact. With two master-details, access needs access to both parents; with one master-detail plus a lookup, access follows the master only.

- External lookup and indirect lookup: DM6.

- Hierarchical: User only.

For each, note its effect on sharing, reporting (custom report types) and data loading order.

## DM3 — Data dictionary with classification

Set the four classification attributes on every field you created in Projects 03 and 13 (Object Manager → field → Data Owner, Field Usage, Data Sensitivity Level, Compliance Categorization). Defaults include sensitivity levels Public, Internal, Confidential, Restricted and Mission Critical, and categories such as PII. Add Canadian values like PIPEDA, Law 25, CASL and FINTRAC if your org lets you edit the picklists ⚠. Export the dictionary from the Tooling API:

bash

for obj in Contact Account Opportunity Property__c Applicant_Income__c Liability__c Condition__c Loan__c Loan_Party__c Approval_Request__c Broker_Submission__c; do

sf data query --use-tooling-api --result-format csv --target-org apex-dev --query \

"SELECT QualifiedApiName, Label, DataType, SecurityClassification, ComplianceGroup, BusinessStatus, BusinessOwnerId

FROM FieldDefinition WHERE EntityDefinition.QualifiedApiName = '$obj'" > "14-data/dictionary/$obj.csv"

done

Turn the CSVs into docs/data-dictionary.md with a lineage column (source system, transformation, system of record). Classification then drives encryption (Module 15 SH1), Data 360 access, the fields agents may see, and what logs must mask. Incomes, liabilities and credit scores are Confidential; SIN__c, dates of birth and bureau references are Restricted.

## DM4 — Data skew

In the scratch org:

- Account data skew: load 12,000 Contacts under one "Unassigned Household" and run parallel updates (Bulk API 2.0 processes chunks in parallel). You'll likely see UNABLE_TO_LOCK_ROW failures, because every child update briefly locks the parent. Fix it by spreading children across real parents and sorting child files by parent ID, and never create catch-all parents.

- Ownership skew: assign 16,000 Loan__c records to the integration user, which is what a naive nightly mirror does. Note the cost of an ownership change (sharing removed from the old owner, their role hierarchy and sharing-rule recipients). Salesforce's LDV guidance gives two mitigations: give each loan its real owner (the deal's specialist, as Project 13's saga does), or, if skew is unavoidable, give the skewed owner no role so their records sit outside role-hierarchy sharing.

- Lookup skew: many records pointing at one lookup target. In mortgages this is real: one large brokerage can originate a third of all broker deals, all with the same Broker__c, and a few law firms close most deals (Solicitor__c). Note where it bites: high-concurrency inserts (the broker inbox processor in Project 13 B9) plus automation.

Record the rule of thumb: keep any parent under 10,000 children.

## DM7 — Big object for loan balance history

Monthly balance snapshots for the life of each loan would bury Loan__c (16,000 loans × 300 months is 4.8 million rows). Define a custom big object (Metadata API format — mdapi/objects/Loan_Balance_Snapshot__b.object):

xml

<?xml version="1.0" encoding="UTF-8"?>

<CustomObject xmlns="http://soap.sforce.com/2006/04/metadata">

<deploymentStatus>Deployed</deploymentStatus>

<fields>

<fullName>Core_Loan_Id__c</fullName>

<label>Core Loan Id</label>

<length>20</length>

<required>true</required>

<type>Text</type>

<unique>false</unique>

</fields>

<fields>

<fullName>Snapshot_Date__c</fullName>

<label>Snapshot Date</label>

<required>true</required>

<type>DateTime</type>

</fields>

<fields>

<fullName>Principal_Balance__c</fullName>

<label>Principal Balance</label>

<precision>16</precision>

<scale>2</scale>

<required>false</required>

<type>Number</type>

<unique>false</unique>

</fields>

<fields>

<fullName>Arrears_Days__c</fullName>

<label>Arrears Days</label>

<precision>4</precision>

<scale>0</scale>

<required>false</required>

<type>Number</type>

<unique>false</unique>

</fields>

<indexes>

<fullName>LoanBalanceSnapshotIndex</fullName>

<label>Loan Balance Snapshot Index</label>

<fields>

<name>Core_Loan_Id__c</name>

<sortDirection>ASC</sortDirection>

</fields>

<fields>

<name>Snapshot_Date__c</name>

<sortDirection>DESC</sortDirection>

</fields>

</indexes>

<label>Loan Balance Snapshot</label>

<pluralLabel>Loan Balance Snapshots</pluralLabel>

</CustomObject>

Deploy with a package.xml listing Loan_Balance_Snapshot__b under CustomObject (sf project deploy start --metadata-dir mdapi --target-org apex-data), grant field access with a permission set, then write and read from Apex:

apex

List<Loan_Balance_Snapshot__b> rows = new List<Loan_Balance_Snapshot__b>();

Datetime monthEnd = Datetime.newInstanceGmt(Date.today().toStartOfMonth().addDays(-1), Time.newInstance(0, 0, 0, 0));

for (Loan__c l : [SELECT Core_Loan_Id__c, Principal_Balance__c, Arrears_Days__c

FROM Loan__c WHERE Status__c != 'Discharged' WITH USER_MODE LIMIT 200]) {

rows.add(new Loan_Balance_Snapshot__b(Core_Loan_Id__c = l.Core_Loan_Id__c, Snapshot_Date__c = monthEnd,

Principal_Balance__c = l.Principal_Balance__c, Arrears_Days__c = l.Arrears_Days__c));

}

List<Database.SaveResult> saved = Database.insertImmediate(rows);   // same index values = overwrite, so reruns are idempotent

List<Loan_Balance_Snapshot__b> history = [

SELECT Core_Loan_Id__c, Snapshot_Date__c, Principal_Balance__c, Arrears_Days__c

FROM Loan_Balance_Snapshot__b

WHERE Core_Loan_Id__c = 'L-000417' AND Snapshot_Date__c > 2024-01-01T00:00:00Z

];

The balances are copied from servicing (Project 06's nightly pipeline); nothing in Salesforce recalculates them. Rules to remember: the index (up to 5 fields) is fixed at creation; queries filter on index fields in order, with a range only on the last one; writes aren't transactional; no triggers, flows, standard reports or sharing; Async SOQL was retired in Summer '23, so bulk processing uses Batch Apex or Bulk API. An org includes 1 million big-object records by default (more is bought as add-on capacity), so load a subset (a few hundred loans with full history) rather than all 4.8 million rows.

# 4. Large data volumes

## DM5 — Selective queries and the query optimizer

Load ~16k Loan__c and ~25k Loan_Party__c into the scratch org, then enable the Query Plan tool (Developer Console → Help → Preferences → Enable Query Plan). Compare the plans (cost, cardinality, leading operation) for:

| Filter | Expect |
| --- | --- |
| Core_Loan_Id__c = 'L-000417' | Index (External ID and unique fields are indexed automatically) |
| CreatedDate = LAST_N_DAYS:7 | Index (standard index) |
| Product__c = '5Y_FIXED' | Table scan once the value matches too many rows |
| Name LIKE '%Smith' | Table scan (leading wildcard) |
| Status__c != 'Discharged' | Table scan (negative operator) |
| Maturity_Date__c = NEXT_N_DAYS:120 | Table scan unless Support adds a custom index — and the renewal pipeline needs exactly this query |
| A formula field | Not indexable unless deterministic and indexed by Support |

Selectivity thresholds to know: a standard index is used when the filter returns under 30% of the first million records and 15% of the rest, up to 1 million rows; a custom index under 10% of the first million and 5% of the rest, up to 333,333 rows. Remedies, in order: filter on indexed fields; ask Support for a custom or two-column index; ask Support for a skinny table; archive (DM6, DM8). Bulk exports: Bulk API 2.0 query jobs split the work automatically; PK chunking is the Bulk API 1.0 equivalent.

## DM6 — Data virtualization: archived payments as an external object (INT-20)

Payments older than 24 months live only in the S3 lake (Module 10 H6). Show them on the loan's record without storing them in Salesforce.

Create the archive table once with an Athena CTAS from H6's curated payments table (Glue database apex_lake): Parquet, partitioned by year and bucketed by loan_id, so a query for one loan reads at most one file per partition. Then add each month's newly aged rows with INSERT INTO.

- AWS: API Gateway route GET /v1/archive/payments (JWT authorizer, scope apex.archive.read on apex-aws) → Lambda → Athena, using a parameterized query:

python

import json, os, re, time, boto3

athena = boto3.client("athena")

LOAN = re.compile(r"^L-\d{5,6}$")

def handler(event, _ctx):

q = event.get("queryStringParameters") or {}

loan_id = q.get("loan_id", "")

if not LOAN.match(loan_id):

return {"statusCode": 400, "body": json.dumps({"error": "loan_id is required"})}

limit = min(int(q.get("limit", "200")), 200)

qid = athena.start_query_execution(

QueryString=("SELECT payment_id, CAST(amount AS varchar) AS amount, status, "

"CAST(date(posted_at) AS varchar) AS posted_date FROM apex_lake.payments_archive "

f"WHERE loan_id = ? ORDER BY posted_at DESC LIMIT {limit}"),

ExecutionParameters=[f"'{loan_id}'"],                   # format validated above

WorkGroup=os.environ["ATHENA_WORKGROUP"])["QueryExecutionId"]

for _ in range(40):                                          # ~8 s budget

state = athena.get_query_execution(QueryExecutionId=qid)["QueryExecution"]["Status"]["State"]

if state in ("SUCCEEDED", "FAILED", "CANCELLED"):

break

time.sleep(0.2)

if state != "SUCCEEDED":

return {"statusCode": 503, "body": json.dumps({"error": f"archive query {state}"})}

rows = athena.get_query_results(QueryExecutionId=qid)["ResultSet"]["Rows"]

cols = [c["VarCharValue"] for c in rows[0]["Data"]]

data = [dict(zip(cols, (c.get("VarCharValue") for c in r["Data"]))) for r in rows[1:]]

return {"statusCode": 200, "headers": {"Content-Type": "application/json"}, "body": json.dumps(data)}

- Salesforce: Named Credential Apex_Archive_API (External Credential, OAuth client credentials against apex-aws), then a custom Salesforce Connect adapter (Apex Connector Framework):

apex

global class ArchiveDataSourceProvider extends DataSource.Provider {

override global List<DataSource.AuthenticationCapability> getAuthenticationCapabilities() {

return new List<DataSource.AuthenticationCapability>{ DataSource.AuthenticationCapability.ANONYMOUS };

}

override global List<DataSource.Capability> getCapabilities() {

return new List<DataSource.Capability>{ DataSource.Capability.ROW_QUERY };

}

override global DataSource.Connection getConnection(DataSource.ConnectionParams params) {

return new ArchiveDataSourceConnection(params);

}

}

apex

global class ArchiveDataSourceConnection extends DataSource.Connection {

global ArchiveDataSourceConnection(DataSource.ConnectionParams params) {}

override global List<DataSource.Table> sync() {

List<DataSource.Column> columns = new List<DataSource.Column>{

DataSource.Column.text('ExternalId', 255),

DataSource.Column.url('DisplayUrl'),

DataSource.Column.indirectLookup('LoanRef', 'Loan__c', 'Core_Loan_Id__c'),

DataSource.Column.number('Amount', 16, 2),

DataSource.Column.text('Status', 20),

DataSource.Column.text('PostedDate', 10)

};

return new List<DataSource.Table>{ DataSource.Table.get('ArchivedPayment', 'ExternalId', columns) };

}

override global DataSource.TableResult query(DataSource.QueryContext context) {

String loanId = equalsValue(context.tableSelection.filter, 'LoanRef');

// No loan filter = no rows: never let a list view trigger a full archive scan.

if (String.isBlank(loanId) || !userCanSeeLoan(loanId)) {

return DataSource.TableResult.get(context, new List<Map<String, Object>>());

}

HttpRequest req = new HttpRequest();

req.setEndpoint('callout:Apex_Archive_API/v1/archive/payments?limit=200&loan_id='

+ EncodingUtil.urlEncode(loanId, 'UTF-8'));

req.setMethod('GET');

req.setTimeout(10000);

HttpResponse res = new Http().send(req);

if (res.getStatusCode() != 200) {

throw new DataSource.DataSourceException('Archive unavailable (' + res.getStatusCode() + ')');

}

List<Map<String, Object>> rows = new List<Map<String, Object>>();

for (Object o : (List<Object>) JSON.deserializeUntyped(res.getBody())) {

Map<String, Object> t = (Map<String, Object>) o;

rows.add(new Map<String, Object>{

'ExternalId' => t.get('payment_id'), 'DisplayUrl' => 'https://archive.apexhl.example/payments/' + t.get('payment_id'),

'LoanRef' => loanId, 'Amount' => Decimal.valueOf(String.valueOf(t.get('amount'))),

'Status' => t.get('status'), 'PostedDate' => t.get('posted_date')

});

}

return DataSource.TableResult.get(context, rows);

}

private static String equalsValue(DataSource.Filter f, String column) {

if (f == null) return null;

if (f.type == DataSource.FilterType.EQUALS && f.columnName == column) return String.valueOf(f.columnValue);

if (f.subfilters != null) {

for (DataSource.Filter s : f.subfilters) {

String v = equalsValue(s, column);

if (v != null) return v;

}

}

return null;

}

// External objects have no record-level sharing, so enforce the user's access to the loan here.

private static Boolean userCanSeeLoan(String coreLoanId) {

return ![SELECT Id FROM Loan__c WHERE Core_Loan_Id__c = :coreLoanId WITH USER_MODE LIMIT 1].isEmpty();

}

}

- Setup → External Data Sources → New → type ArchiveDataSourceProvider → Validate and Sync → external object ArchivedPayment__x with an indirect lookup to Loan__c.Core_Loan_Id__c. Add the related list to the loan page. Give object access only to PSG_Specialist, PSG_Servicing_Ops and PSG_Credit; which loans each person sees is still limited by sharing, through userCanSeeLoan.

- Tests: Alice sees her borrower's archived payments; Alice opening one of Bob's loans by URL gets no rows; a list view on the external object returns nothing; an API outage shows a clean error, not a stack trace.

Alternatives to note in ADR-039: the native Salesforce Connect adapter for Amazon Athena (no code; check licensing ⚠), an OData 4.0 endpoint published from MuleSoft, and Heroku Connect. The latency SLO is ≤ 3 s for ≤ 200 rows, because Athena is a cold-archive store, not an OLTP database.

## DM8 — Tiering and archive strategy

| Tier | Data | Where | Access |
| --- | --- | --- | --- |
| Hot | Open deals and conditions, current loans and parties, 24 months of payment summaries, open cases | Salesforce objects | Native |
| Warm | Monthly loan balance snapshots (life of the loan) | Big object | Apex/LWC chart |
| Cold | Payments older than 24 months, closed cases older than 3 years, deals closed lost more than 2 years ago | S3 (Parquet) + Athena; Glacier tiers for older years | External object (DM6) |
| Legal hold | Anything under investigation or litigation | S3 Object Lock (Module 10 R8) | Compliance only |

Build one archive job: Bulk API 2.0 query of Cases closed more than 3 years ago → S3 as Parquet → verify counts and a checksum → hard delete in Salesforce (the "Bulk API Hard Delete" permission, granted to the archive user only) → confirm they're visible through the archive. Order matters: back up, verify, then delete.

# 5. Data management and quality

## DQ1 — Quality controls at entry and at load

Build these controls:

- validation rules (the Module 08 postal-code rule, and loan amount ≤ purchase price);

- dependent picklists (Country → State/Province);

- a before-save flow that normalizes phones to E.164;

- duplicate and matching rules (Contacts: fuzzy first name + exact last name + email or phone; brokerage Accounts: exact licence number);

- a Data_Quality_Score__c formula (completeness of eight key fields) on a dashboard.

Decide which rules block and which only report during migration (MG4).

## DQ2 — Licence selection

| Persona | Licence | Why |
| --- | --- | --- |
| Specialists, underwriters, credit, BDMs | Sales/Service Cloud user (FSC add-on in production) | Opportunities, cases, forecasts |
| Back-office staff using only custom objects | Salesforce Platform | Cheaper; no standard CRM objects such as Opportunity |
| MuleSoft, AWS, funding and archive integrations | Salesforce Integration (API-only) ⚠ check your org's allocation | No UI login; least privilege |
| Borrowers on the portal | Customer Community, login-based | High-volume users; sharing sets instead of roles |
| Broker agents | Partner Community | Partner roles, deal status, conditions |
| Solicitors and notaries (future) | Customer Community Plus | Closing documents and conditions exchange; roles and sharing rules per firm |

## DQ3 — One customer view: options

| Option | Use when | Apex |
| --- | --- | --- |
| Data 360 unified profile | Analytics, segmentation, activation, agent grounding across sources | Yes (Project 04, 13 B8) |
| Operational MDM hub (Informatica, Reltio, etc.) | Several operational systems must share one golden record in real time | Design only |
| CRM as master | Salesforce really is where most customer data is created | No: the servicing system owns borrower identity after boarding |
| Multi-org consolidation | Several Salesforce orgs | Data 360 multi-org ingestion, Salesforce Connect cross-org adapter, or MuleSoft |

# 6. Master data management

## MD1 — System-of-record matrix (attribute level)

| Attribute | System of record | Writers | Synced to | Latency | Conflict rule |
| --- | --- | --- | --- | --- | --- |
| Legal name, date of birth | Salesforce until boarding; servicing after | Specialist at origination; the funding saga; name changes through approval | Salesforce (read-only after boarding), Data 360 | Minutes | Servicing wins after boarding |
| Preferred name | Salesforce | Specialist | Data 360 | — | Salesforce wins |
| Mailing address | Servicing | Address-change saga | Salesforce, Data 360 | Minutes | Servicing wins; pending changes live in Approval_Request__c |
| Email and phone | Salesforce | Borrower (portal), specialist | Servicing (for statements), Data 360 | Minutes | Salesforce wins; a verified flag is required for statements |
| Marketing consent | Salesforce consent objects | Borrower, specialist, unsubscribe | Data 360, marketing | Near real time | Latest explicit choice wins |
| Credit inquiry consent | Salesforce (AuthorizationFormConsent) | Borrower, specialist | Bureau calls (consent ID) | — | Never inferred; a new inquiry needs a valid consent |
| Identity verification (FINTRAC record) | Salesforce, captured at origination | Specialist, underwriter | Documents service (evidence) | — | Retained for the FINTRAC period (GV5) |
| Credit score | The bureau | Bureau call (Project 13 §4.11) | Salesforce (score, date, reference only) | On inquiry | Bureau wins; refresh needs a new consent |
| Originator assignment | Salesforce (record ownership) | Branch manager | Servicing originator_borrowers | Minutes | Salesforce wins |
| Loans, balances, payments, arrears | Servicing | Servicing | Salesforce mirror, lake, Data 360 | Nightly | Servicing wins |
| Household membership | Salesforce | Specialist | Data 360 | — | Salesforce wins |
| Broker of record | Salesforce (Broker__c on the deal) | Intake processor (Project 13 B9) | Servicing, finance (compensation) | At funding | Salesforce wins |
| Solicitor panel status | Servicing | Funding team | Salesforce mirror | Nightly | Servicing wins (and is checked again at scheduling) |

## MD2 — MDM style and survivorship (ADR-041)

Choose among four styles:

- Registry: an index of source IDs.

- Consolidation: a read-only golden record for analytics.

- Coexistence: a golden record synchronized back to the sources.

- Centralized (transaction): all writes go through the hub.

Apex uses coexistence for borrower identity: Salesforce captures it at origination, and servicing is authoritative after boarding. It adds consolidation in Data 360 for analytics and agents. Write survivorship rules per attribute (source priority, most recent verified, most complete) and the golden-record keys (Core_Borrower_Id__c ↔ Unified Individual ID). Plan traceability: source IDs on every record, Field History Tracking (18 months by default), and Field Audit Trail for longer retention (Shield, design only). A partner's payload (a broker submission) never overwrites an existing borrower's master data without review.

## MD3 — Preventing synchronization loops

When servicing changes an address and the change syncs to Salesforce, Salesforce must not echo it back. Implement:

- a custom permission Integration_Origin on the integration users;

- record-triggered flows and outbound events that skip changes where {!$Permission.Integration_Origin} is true;

- a Last_Update_Source__c field set by each writer;

- a Mule subscriber that drops events whose source is SERVICING.

Test: change an address in servicing → one update in Salesforce → no event back to servicing.

# 7. Data migration — legacy CRM to Salesforce

## MG1 — Strategy and tooling

| Tool | Fits when | Limits to know |
| --- | --- | --- |
| Data Import Wizard | Admin one-offs | Up to 50,000 records per import; limited objects |
| Data Loader (GUI or CLI) | Repeatable loads by admins | Uses Bulk API 1.0 or 2.0 |
| sf CLI bulk commands (chosen) | Scripted, version-controlled rehearsals | Bulk API 2.0: 150 million records per rolling 24 h, 150 MB per upload, 15,000 batches a day shared with Bulk API 1.0 ⚠ check the current limits cheat sheet |
| MuleSoft batch (Project 06) | Ongoing integration and complex transformation | Needs Anypoint |
| Commercial ETL | Very large or many-source programmes | Licence cost |

Approach: phased by branch (Vancouver, then Toronto), each rehearsed at least twice in a scratch org before the "production" load into the Apex org. One rule shapes everything: funded loans aren't migrated from the legacy CRM. They're loaded from servicing, their system of record, through Project 06's pipeline in full-load mode and then reconciled. Copying them from a CRM export would import that CRM's stale balances.

## MG2 — Profile before you map

Export 14-data/user_map.csv (OWNER_EMAIL,SF_USER_ID) from the target org's active users, then profile the export (14-data/profile.py):

python

import pandas as pd

b = pd.read_csv("14-data/legacy/borrowers.csv", dtype=str)

h = pd.read_csv("14-data/legacy/households.csv", dtype=str)

d = pd.read_csv("14-data/legacy/deals.csv", dtype={"LOAN_AMOUNT": float, "PURCHASE_PRICE": float})

users = pd.read_csv("14-data/user_map.csv", dtype=str)          # OWNER_EMAIL,SF_USER_ID

postal_ok = b.POSTAL.fillna("").str.upper().str.match(r"^[A-Z]\d[A-Z] ?\d[A-Z]\d$")

report = {

"borrowers": len(b),

"households": len(h),

"orphan_borrowers": int((~b.LEGACY_HH_ID.isin(h.LEGACY_HH_ID)).sum()),

"invalid_postal_codes": int((~postal_ok).sum()),

"missing_email": int(b.EMAIL.isna().sum()),

"duplicate_emails_case_insensitive": int(b.EMAIL.str.lower().duplicated(keep=False).sum()),

"province_spellings": sorted(b.PROV.dropna().unique().tolist()),

"owners_without_user": sorted(set(h.OWNER_EMAIL) - set(users.OWNER_EMAIL)),

"in_flight_deals": len(d),

"deals_with_loan_above_price": int((d.LOAN_AMOUNT > d.PURCHASE_PRICE).sum()),

}

print(pd.Series(report).to_string())

Every finding becomes a rule in the mapping spec or a decision ("orphans load into a quarantine queue, not a catch-all household" — DM4; "a deal whose loan exceeds the price is held back for a specialist").

## MG3 — Mapping specification

| Source | Target | Rule |
| --- | --- | --- |
| LEGACY_HH_ID | Account.Legacy_Id__c (External ID, unique) | Every migrated object gets Legacy_Id__c |
| NAME | Account.Name; RecordType Household | Trim; title case |
| OWNER_EMAIL | Account.OwnerId | Resolve through the user map; departed specialists → the branch manager by branch, spread to avoid ownership skew |
| LEGACY_BORROWER_ID | Contact.Legacy_Id__c | D… near-duplicates go to the duplicate review list, not the load |
| LEGACY_HH_ID | Contact column Account.Legacy_Id__c | Relationship by external ID; no Salesforce IDs needed |
| PROV | MailingStateCode | Map spellings to codes (Ont. → ON); country CA |
| POSTAL | MailingPostalCode | Upper case, A1A 1A1; invalid → blank + data-quality task |
| PHONE | Phone | E.164 |
| DOB | Date_of_Birth__c, a custom Date field encrypted in Module 15 SH1 (the standard Birthdate field isn't encryptable ⚠) | ISO date |
| LEGACY_DEAL_ID, TYPE, STAGE | Opportunity.Legacy_Id__c, record type, StageName | In-flight deals only; conditions and approvals are re-created by people, not migrated as approved |

Polymorphic lookups (Task WhoId/WhatId) can't take an external-ID column reliably: export the loaded Contacts' IDs by Legacy_Id__c and join them in pandas before loading activities. Write load files with LF line endings (lineterminator="\n"), which is what Bulk API 2.0 expects by default.

## MG4 — Load sequence and automation bypass

Sequence: Users and roles → Households (Account) → Contacts → Account-Contact Relationships → Opportunities (in-flight deals) → Opportunity Contact Roles → properties, incomes and liabilities → Activities → Cases → Files (ContentVersion through the REST API — Bulk API 2.0 doesn't load binary content). Loans and loan parties arrive separately from servicing (MG1).

Bypass automation for the migration user only, with a custom permission Bypass_Automation in permission set PS_Migration_Bypass:

- Validation rules: AND(NOT($Permission.Bypass_Automation), <original condition>)

- Record-triggered flows: entry condition NOT({!$Permission.Bypass_Automation}). That includes the qualification flow (Project 07), which would otherwise call AWS once for every deal in the load. Afterwards, run qualification as a controlled batch for deals that haven't been decided. For deals that already have a commitment, run it as a comparison only and send any difference to an underwriter, rather than overwriting the figures the decision was based on.

- Apex triggers: if (FeatureManagement.checkPermission('Bypass_Automation')) return;

Also:

- Set email deliverability to System email only during loads, so no borrower gets an accidental email.

- Deferred sharing calculation must be enabled by Salesforce Support, so in Developer Edition it's design-only. In production: suspend, load, resume, then run a full recalculation.

- Set duplicate rules to report rather than block.

- Remove the bypass permission set at the end, and screenshot the removal as evidence.

## MG5 — Execute with the sf CLI (Bulk API 2.0)

bash

sf data upsert bulk --sobject Account --file 14-data/load/accounts.csv --external-id Legacy_Id__c --wait 30 --target-org apex-data

sf data upsert bulk --sobject Contact --file 14-data/load/contacts.csv --external-id Legacy_Id__c --wait 30 --target-org apex-data

sf data upsert bulk --sobject Opportunity --file 14-data/load/deals.csv --external-id Legacy_Id__c --wait 30 --target-org apex-data

sf data bulk results --job-id <job id from the upsert output> --target-org apex-data      # success and failure CSVs

Sort child files by parent before loading (fewer lock conflicts). Re-run only the failures after fixing them; upserts on Legacy_Id__c make reruns safe. Record duration and failures per object for each rehearsal.

## MG6 — Validate and reconcile

bash

sf data export bulk --query "SELECT Legacy_Id__c, Account.Legacy_Id__c, Email FROM Contact WHERE Legacy_Id__c != null" \

--output-file 14-data/recon/sf_contacts.csv --result-format csv --wait 10 --target-org apex-data

python

import pandas as pd

src = pd.read_csv("14-data/load/contacts.csv", dtype=str)

tgt = pd.read_csv("14-data/recon/sf_contacts.csv", dtype=str)

missing = set(src.Legacy_Id__c) - set(tgt.Legacy_Id__c)

unexpected = set(tgt.Legacy_Id__c) - set(src.Legacy_Id__c)

both = src.merge(tgt, on="Legacy_Id__c", suffixes=("_src", "_sf"))

sample = both.sample(n=min(200, len(both)), random_state=14)

mismatched = sample[sample.Email_src.str.lower() != sample.Email_sf.str.lower()]

print({"source": len(src), "loaded": len(tgt), "missing": len(missing),

"unexpected": len(unexpected), "sample_size": len(sample), "sample_mismatches": len(mismatched)})

Also reconcile control totals (the sum of in-flight loan amounts per branch, source vs target; the count of loans and total principal per branch, servicing vs Loan__c) and orphans (Contacts without an Account). The reconciliation report is the go/no-go evidence.

## MG7 — Cutover runbook and rollback

| When | Step |
| --- | --- |
| T-14 days | Full rehearsal with timings; sign-off on the reconciliation report |
| T-2 | Freeze changes in the legacy CRM (read-only); final metadata deploy; bypass permission assigned |
| T-0 | Full load (or delta since the last rehearsal using the MODIFIED watermark); loans from servicing; reconcile; spot-checks by two specialists and an underwriter |
| T-0 go/no-go | Criteria: 0 missing parents, < 0.5% field mismatches in the sample, loan counts and principal totals match servicing, deals closing in the next 14 days checked by hand, smoke tests pass |
| T+0 | Remove the bypass; re-enable email; recalculate sharing; run the qualification batch (MG4); open to users |
| T+1…5 | Hypercare: daily data-quality dashboard, issue log, a named contact for every deal closing that week |
| Rollback (before go-live) | Bulk hard-delete by Legacy_Id__c, reload after the fix |
| Rollback (after go-live) | Forward-fix only; restore individual records from backup (GV7) |

## MG8 — Optional: move the custom model to Financial Services Cloud

In an FSC trial or developer org (signup links change — search "Financial Services Cloud trial" ⚠), map the Apex model onto FSC's standard objects. FSC on the core platform uses standard objects alongside the older managed package (FinServ__ namespace); don't mix the two models in one org.

| Apex custom model | FSC equivalent ⚠ confirm API names in Object Manager |
| --- | --- |
| Household Account | Household (Account) and/or Party Relationship Group |
| Contact (borrower) | Person Account (FSC's usual choice) or Contact |
| Opportunity (deal) + Opportunity Contact Roles | Residential Loan Application + Loan Applicant |
| Property__c, Applicant_Income__c, Liability__c | Loan Application Property, Loan Applicant Income, Loan Application Liability |
| Condition__c | Often custom in FSC implementations too |
| Loan__c + Loan_Party__c | Financial Account (type Mortgage) + Financial Account Party (borrower, co-borrower and guarantor roles) |
| Coverage sharing (Apex managed sharing on loans, team membership on deals — Module 15 SV2) | Compliant Data Sharing: participants and participant roles on supported objects |

Write ADR-038: adopt FSC (licence cost, data-model change, migration effort, gains such as Compliant Data Sharing, the mortgage data model and industry components) or keep the custom model.

## MG9 — Automation migration

Workflow Rules and Process Builder lost support on December 31, 2025. In an inherited org you'd inventory them and use Migrate to Flow, then test the order of execution (Module 08 F7). Know the answer for interviews, even if your new org has none to migrate.

# 8. Governance and privacy

## GV1 — Operating model

Apex uses a hybrid model: a central data office (policies, classification standard, tooling) plus domain stewards (Retail lending, Broker channel, Servicing, Credit Risk, Compliance). The roles are:

- Data owner: accountable for the data.

- Steward: responsible for quality and definitions.

- Custodian: the platform teams that run the systems.

A monthly data council reviews quality metrics, open privacy requests, classification gaps and new data uses, especially AI uses.

## GV2 — Classification in practice

Restricted fields (date of birth, SIN__c, bureau references) are encrypted where the platform allows it (Module 15 SH1), hidden from agent users, masked in logs and excluded from Data 360 activations. Incomes, liabilities and credit scores are Confidential: visible to the people working the deal, never in marketing segments.

Better still, ask whether a field needs to be in the CRM at all (data minimization). A borrower doesn't have to give a SIN for a mortgage, so SIN__c is optional, used only to help match a bureau file, and readable by Credit alone (Project 03); record in ADR-037 whether it should leave the CRM entirely. Pre-authorized-debit bank details never enter Salesforce: they live only in servicing.

## GV3 — Consent model (CASL, Law 25)

Enable Setup → Data Protection and Privacy → Make data protection details available in records (Individual object). Model:

- Data Use Purposes: Webinar marketing, Renewal offers, Service notices, each with a legal basis.

- Contact Point Type Consent per Individual × channel (Email, Phone, SMS) × purpose: status Opt In/Opt Out, effective-from/to dates, capture date and source.

- Credit inquiry consent is a different thing from marketing consent. Model it as an Authorization Form ("Credit Inquiry Consent v1") with an AuthorizationFormConsent per borrower; the bureau call carries its ID (Project 13 §4.11).

- CASL rules:

  - Express consent doesn't expire until withdrawn.

  - Implied consent from an existing business relationship lasts up to 2 years, or 6 months after an inquiry, so store EffectiveTo accordingly.

  - Process unsubscribes within 10 business days (do it immediately).

  - Every message identifies the sender and includes an unsubscribe mechanism.

- Quebec Law 25:

  - Privacy by default: profiling and marketing default to off for Quebec residents, set by a before-save flow.

  - A privacy impact assessment before personal information leaves Quebec, including to other provinces and to US-hosted model inference (see ADR-012).

  - Notice when a decision is made exclusively by automated processing. Apex keeps a person in every credit decision; document that.

- Propagate consent to Data 360 and filter every segment and activation on it.

## GV4 — Privacy requests across every system (INT-27)

PIPEDA gives organizations 30 days to respond to an access request (extendable in limited cases). A Case record type Privacy Request drives an orchestration (Flow → MuleSoft or Lambda fan-out):

| System | Access request | Deletion or restriction | Mechanism |
| --- | --- | --- | --- |
| Salesforce CRM | Contact, Individual, consents, deals and their children, cases, activities, files | Delete marketing data; retain regulated records; set Individual "forget" flags | Apex export to S3 (signed link) |
| Servicing system | Borrower, loans, payments, advances | Retain (regulatory) | sys API export |
| Data 360 | Unified profile, source rows, segment membership | Deletion request ⚠ check current Data 360 privacy APIs | Data 360 API |
| Documents service (S3) | Statements, uploads, bureau report copies | Keep statements; delete uploads after the retention period | Object tags + lifecycle |
| Broker inbox (Broker_Submission__c) | Submitted payloads naming the borrower | Purge after the retention period (GV5) | Scheduled purge |
| Agentforce session traces (Module 16 AX7) | Conversations with the borrower | Expire by retention; restrict access | Data 360 retention ⚠ |
| Langfuse traces | Traces with the user's ID | Delete by user ID (asynchronous; verify afterwards) | Langfuse API |
| AgentCore Memory | Events and memory records for the actor | DeleteEvent, DeleteMemoryRecord | AgentCore API — design memory keys so a person's data can be found |
| Logs (Mule, CloudWatch) | Masked, so usually none | Expire by retention | Policy |
| Backups | — | Expire on schedule; document | Policy |

The design lesson: if you can't find a borrower's data in agent memory and traces, you can't honour the request, so make it findable by design.

## GV5 — Retention schedule

| Data class | Minimum (regulatory) | Maximum (privacy) | Enforcement |
| --- | --- | --- | --- |
| Loan records, payments and advances | Set with Compliance: the life of the loan plus a period after discharge ⚠ | No longer than necessary after the relationship ends | Servicing archive; S3 Glacier; Object Lock for legal hold |
| FINTRAC records (identity verification, large cash and suspicious transaction reports) | At least 5 years (primer §4) ⚠ confirm which date each record's clock starts from | Delete after the period | S3 lifecycle on tagged objects |
| Declined and withdrawn applications | Set with Compliance (complaints and fair-lending reviews need them) ⚠ | No longer than necessary | Archive job (DM8) |
| Broker submissions (inbox payloads) | — | 24 months after the decision | Scheduled purge |
| Unconverted leads | — | 24 months after last activity | Scheduled flow purge |
| Marketing engagement | — | 24 months | Data 360 retention ⚠ |
| Chat transcripts | Keep complaint and hardship transcripts with their case files | 2 years otherwise | Scheduled purge |
| Agent traces | — | 30–90 days | Langfuse and Data 360 retention |
| Security logs | Policy (1 year+) | Policy | S3 lifecycle + Object Lock |

## GV6 — Non-production data

Never copy production PII into scratch orgs or sandboxes. Seed with synthetic data (the generators in this programme), or use Salesforce Data Mask (paid) for sandboxes. Record the rule in the data policy and in the CI pipeline (no prod-data seeding job exists).

## GV7 — Backup and restore drill

Back up metadata in Git (already done) and data with the Data Export service or Salesforce Backup (paid). Drill: delete 100 Contacts together with their in-flight deals and conditions, restore them from your export using the Legacy_Id__c external IDs (which is why every record has one), and measure RTO and RPO for Salesforce data. Record them next to the AWS numbers from Module 10 R6. Loans don't need restoring from a Salesforce backup, because they rebuild from servicing.

## GV8 — AI data governance and model inventory

| Model or agent | Owner | Risk rating | Data it may see | Validation | Monitoring |
| --- | --- | --- | --- | --- | --- |
| Apex Mortgage Assistant (Agentforce employee agent) | Retail lending platform | High | The user's own book; no restricted fields | Eval suite + Testing Center | Session traces, eval drift |
| Apex Borrower Assistant, Front Door, Renewal Desk, New Lending (Module 16) | Servicing, Retention, Retail lending | High | The verified borrower's own data only | Adversarial and routing suites (Module 16) | Handoff rate, disclosures, routing errors |
| LangGraph operations agent | Operations | Medium | The operations scope via token exchange | Trajectory evals | Budget breaches, traces |
| Credit Policy agent (A2A) | Credit Risk | High | Policies; context IDs, not personal data | Credit-policy suite (Module 12 A5) | Accuracy against underwriters' decisions |
| Qualification service | Credit Risk | High | Application figures only | Golden tests (Project 05) | Parameter version on every result; changes reviewed. A deterministic calculator; confirm with Model Risk whether E-23 scopes it as a model ⚠ |
| Renewal-attrition model (SageMaker) | Analytics | Medium | Loan and payment features, no names | AUC, plus fairness by province and language | Drift, retraining trigger |
| IDP extraction | Operations | Medium | Uploaded income and down-payment documents | Accuracy on a labelled set | Low-confidence rate |

OSFI's Guideline E-23 (final September 11, 2025; effective May 1, 2027) expects federally regulated institutions to keep exactly this kind of inventory, with risk ratings, lifecycle controls and monitoring, including for AI and vendor models. Apex treats it as a design driver.

# 9. Evidence, ADRs and exam readiness

Evidence:

- the ERD and the data dictionary;

- skew and query-plan screenshots;

- external-object tests and big-object queries;

- two migration rehearsals with timings and reconciliation reports, plus the cutover runbook;

- consent model screenshots;

- a completed privacy request across all systems;

- the retention schedule;

- restore drill results.

ADRs:

- ADR-037 Person model: Contact + Household vs Person Accounts vs FSC households

- ADR-038 Adopt FSC standard objects (including its residential loan model) or keep the custom model

- ADR-039 Data tiering: objects, big object, external object, archive

- ADR-040 Migration approach and tooling (phased by branch, sf CLI + Bulk API 2.0, loans from servicing)

- ADR-041 MDM style, system of record and survivorship

Exam plan (3 weeks after the labs):

- Week 1: modeling, skew, LDV and the selectivity thresholds.

- Week 2: migration (load order, bypass, deferred sharing, PK chunking) and MDM styles.

- Week 3: governance, plus two timed practice exams.

Be able to draw the Apex ERD and the tiering table from memory.